|  |  |
| --- | --- |
| **Date:** | 3rd September 2015 |
| **Time:** | 1530 |
| **Venue:** | SMU X Meeting Room 2-2 |
|  |  |
| **Attendees:** | All |
|  |  |
| **Agenda:** | 1. Planning for iterations |

The following was decided after much discussion:

**Tentative Plan for ITERATION #1**

Project Manager: REMY

Pair 1: AMOS & SHING HEI

Pair 2: CHU QIAN & JENNIFER

Bootstrap + Login (55HRs allocated for iteration 1)

1. ER + LD Design (Database)
2. Coding Entities, Views and Controllers, JSONs
3. Sequence Diagram, ER Diagram, Use Case Diagram, Use Case Scenario
4. SQL modelling
5. Learning Frameworks
6. Documentation

Task allocation – 2 hours

ER + LD Design – 4 hours

Sequence Diagram – 3 hours

Login coding + comments – 10 hours

Bootstrap coding + comments – 25 hour

Learning framework – 2 hours

Deployment – 1 hours

Testing, Debug and integration – 8 hours

END

The meeting was adjourned at 515 pm. The remaining iterations will be discussed during the next meeting, date and time to be advised. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

KOH Chu Qian

Vetted and edited by,

TAN Wei Jie, Amos