|  |  |
| --- | --- |
| **Date:** | 28th September 2015 |
| **Time:** | 2200H – 2300H |
| **Venue:** | SMU X Meeting Room 2-2 |
|  |  |
| **Attendees:** | All |
|  |  |
| **Agenda:** | 1. Iteration review |

JSON not done for addData because details not published yet

Login overrun by 4hours because the pair was trying out web security of spring during their pair programming session which took up 3 hours, leaving only a short amount of time to do log in properly. Although research was done beforehand, they encountered unknown bugs during the experimenting which resulted in the overrun. Therefore the group decided to only use the frameworks that we know in the subsequent iterations.

Login view

* Added 1 hour to separate view and controller

BootstrapView

* The pair doing the LoginView did not include displaying the success message and error messages on the same page. They thought that the completion of the UI meant the uploading buttons but not the messages.
* This was due to miscommunications on what was required
* However the pair did complete the required scope of what was planned for the PP session
* Displaying of messages added during integration

Integration

* 1st = Bootstrap: all test case failed because there is no UI display message
* 2nd = login
* 3rd = before deploying, improved bootstrapUI, scrollable table, green button, error messages displayed but success message was not. Documentation was done for login and bootstrap. Committed and deployed at 5.30

Bug metric both resolved today.

* If total adds up to 10, coding stops immediately and bugging starts
* However we scheduled it today because yesterday the group was not available so we did it as soon as possible in the morning since the iteration has not ended

Need to schedule more hours for debugging from iteration 2 onwards.

Iteration was delayed by 1 day so we have 6 days left for buffer.

The meeting was adjourned at 11 pm.

Prepared by,

Yap Swee Lian, Jennifer

Vetted and edited by,

Koh Chu Qian