|  |  |
| --- | --- |
| **Date:** | 6 November 2015 |
| **Time:** | 1300H – 1900H |
| **Venue:** | SIS R Labs |
|  |  |
| **Attendees:** | ALL |
|  |  |
| **Agenda:** | 1. UAT Review  2. Review of Iteration |

**UAT Review**

UAT was conducted in class. Our team had mainly failed these following UAT:

* ASOR
* BAU
* Bootstrap

Currently, the team will wait for JSON automated checker results before planning out the specific tasks for Iteration 6.

**Review of Iteration**

We will end Iteration 5 on time and schedule metric will be at 1 and bug metric is 0. Everyone’s programming hours are quite even now. Meanwhile the team will be familiarising on the codes and wiki.

We aim to wrap up codes by 14 November night time and push it into Git and the deadline is 15 November 11.59PM.

Proposed Tasks to be carried out in Iteration 6

* Javacdocs
* UI improvement (KIV)
* Regression Testing
* Diagrams

We will still be splitting the tasks for Regression Testing between 2 pairs.

Deliverables:

1. First version of slide to be out by Wednesday
2. Test cases should be more comprehensive in Iteration 6

The meeting was adjourned at 7 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Koh Chu Qian

Vetted and edited by,

Tan Wei Jie, Amos