|  |  |
| --- | --- |
| **Date:** | 7th August 2015 (Monday) |
| **Time:** | 0900 |
| **Venue:** | SMU X Meeting Room 2-1 |
|  |  |
| **Attendees:** | All |
|  |  |
| **Agenda:** | 1. Revision of Iteration 1 |

The following was decided after much discussion:

**Role changes:**

* Project Manager: Chu Qian
* Pair 1: Amos, Shing Hei
* Pair 2: Remy, Jennifer

**Breakdown of Hours for Iteration 1**

Non-coding

1. Use Case Diagram, Domain Diagram, Use Case Scenario (2 hours)

- Discussion – 1 hour

- Design – 1 hour

2. System Sequence Diagram, Sequence Diagram (2 hours)

3. Class Diagram (1 hour)

4. ER Diagram, Logical Diagram (4 hours)

Coding

1. Login (10 hours)

- [Backend] Entity classes (DAO) + Controller – 8 hours

- [Frontend] View – 2 hours

2. Bootstrap (25 hours)

- [Backend] Entity classes (DAO) + Controller – 23 hours

- [Frontend] View – 2 hours

Specific tasks to be completed by whom will be updated after the diagrams are completed.

**Agenda for next meeting**

To complete ER Diagram and Logical Diagram

The meeting was adjourned at 1000. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Yap Swee Lian, Jennifer

Vetted and edited by,

Koh Chu Qian