|  |  |
| --- | --- |
| **Date:** | 27th October 2015 |
| **Time:** | 1430H – 1500H |
| **Venue:** | SIS MR 4-6 |
|  |  |
| **Attendees:** | All |
|  |  |
| **Agenda:** | 1. Go through overall schedule 2. Review Iteration 3 3. Go through learning points from iteration 3 4. Application Showcase 5. Q and A |

**Overall Schedule**

Supervisor has not much comments pertaining to schedule.   
Went through the projected amount of hours that each member will clock by the end of the project

**Review Iteration 4**

* Overrun in Iteration 3 schedule was mainly due to changes in the wiki requirements for social activeness towards the end of the iteration
* More time spent on research has greatly benefited the team during their PP Sessions

**Application Showcase**

Supervisor asked to see the application and review through smartphone usage heatmap and advanced smartphone overuse

**Clarifications**

The following clarifications were made with supervisor:

* Approval was given to restart iteration 2 to change the schedule and reflect the actual pair whom performed regression testing although it will generate a yellow flag. After changes have been reflected, iteration will be stopped again.
* Previous Pair assigned: Amos and Chu Qian; Updated Actual Pair assigned: Shing Hei and Jennifer

The meeting was adjourned at 3PM.

Prepared by,

Remy Ng Zheng Yao

Vetted and edited by,

Tan Wei Jie, Amos